***most important page

Step 1 — Freeze the exact project scope

Decide and write down the final MVP rules so nobody expands the project later.

What to do:

- Agree that the system will support only a small predefined set of question types.

- Agree that the system will use only:

  - ADMISSIONS

  - LABEVENTS

  - optional D_LABITEMS

- Agree that the system will not support free-text unlimited medical questions in the first version.

- Agree that the system will work only on lab rows with a valid HADM_ID so they can be joined to admissions.

Output of this step:

- One short scope document with:

  - supported datasets

  - supported question types

  - what the system returns

  - what is out of scope

Owner:

- All 4 together

Whenever Each step is done we should update each other

Step 2 — Choose the exact supported question types

This is the most important step because it defines all later work.

What to do:
Choose exactly 5 question types.
Example set:

- Show abnormal lab results for a specific admission.

- Return the latest value of a selected lab test during an admission.

- Show the trend of a selected lab test over time during an admission.

- List all abnormal flagged lab tests during an admission.

- Compare the first and last numeric value of a selected lab test during an admission.

For each question type, define:

- required inputs from the user

- which dataset columns are needed

- expected output format

Output of this step:

- A table with 5 rows:

  - question name

  - user input

  - needed columns

  - expected output

Owner:

- Hala + Dana lead

- All 4 approve

Step 3 — Inspect and document the dataset schema

You must understand exactly what columns you will use.

What to do:

- Open ADMISSIONS.csv

- Open LABEVENTS.csv

- Open D_LABITEMS.csv if needed

- Document only the columns you will use

Likely useful columns:

- ADMISSIONS: SUBJECT_ID, HADM_ID, admit/discharge info, diagnosis/context

- LABEVENTS: SUBJECT_ID, HADM_ID, ITEMID, CHARTTIME, VALUENUM, VALUEUOM, FLAG

- D_LABITEMS: ITEMID, readable lab label/name

Also check:

- which columns have missing values

- whether HADM_ID is present consistently enough for your filtered subset

- whether VALUENUM is usable for numeric questions

Output of this step:

- One schema summary file or document

Owner:

- Hala + Dana

Step 4 — Build the filtered working dataset

Do not work on the full raw dataset first.

What to do:
Create a clean subset for development:

- keep only the columns you actually need

- keep only LABEVENTS rows with non-null HADM_ID

- keep only rows with relevant numeric/abnormal lab values

- optionally keep only selected ITEMIDs if you want the MVP even smaller

- join with ADMISSIONS by HADM_ID

You may create:

- one cleaned LABEVENTS subset

- one merged file or view for development/testing

Output of this step:

- cleaned CSV / SQLite table / dataframe ready for the app

Owner:

- Hala + Dana

Step 5 — Decide the exact software architecture

Now define how the system is built.

What to do:
Split the system into the same 5 modules you submitted:

- Question Selection

- Data Preparation

- Code Generation

- Validation and Correction

- Result Presentation

For each module, define:

- inputs

- outputs

- internal logic

- which teammate owns it

Output of this step:

- One architecture diagram

- One short module-responsibility table

Owner:

- Anas + Alon lead

- All 4 review

Step 6 — Choose the tech stack

Keep it simple.

Recommended realistic stack:

- Python

- Pandas for data handling

- SQLite or pandas filtering for query execution

- optional Streamlit or simple desktop/web UI

- optional LLM API or template-based generation for code generation

What to decide:

- Will SQL be run against SQLite, or will you use pandas logic?

- Will the UI be:

  - Streamlit

  - simple Flask app

  - desktop GUI

  - even CLI for first MVP

Best practical choice:

- Python + pandas + SQLite + Streamlit

Output of this step:

- short stack decision document

Owner:

- Anas + Alon

Step 7 — Implement the Question Selection module

This is the frontend entry point.

What to do:

- Build a screen or menu that shows the 5 supported question types

- For each question type, show only the needed parameters

- Example parameters:

  - admission ID

  - lab test name or ITEMID

  - date range if needed

Make sure:

- user cannot ask unsupported questions

- the interface is simple and controlled

Output of this step:

- working question selection UI

Owner:

- Hala + Dana if they take UI for this part, or shared with Anas + Alon depending on your split

Step 8 — Implement the Data Preparation module

This module fetches the data needed for the selected question.

What to do:
For each supported question type:

- identify needed tables

- filter rows

- select columns

- join with ADMISSIONS

- optionally map ITEMID to readable lab names using D_LABITEMS

Make sure:

- code works for only the needed subset

- all joins use valid HADM_ID

- output is structured consistently for the next module

Output of this step:

- reusable Python functions for data preparation per question type

Owner:

- Hala + Dana

Step 9 — Implement the Code Generation module

Do not start with full free-text code generation.

What to do:
Use template-based generation first:

- for each question type, define a code template

- fill the template according to user inputs

- produce SQL and/or Python code

For example:

- question type = latest lab value

- input = HADM_ID, ITEMID

- output = generated SQL query or Python dataframe code

Why this is better:

- easier

- more reliable

- still fits your project idea of generated code

- can later be extended with an LLM layer if needed

Output of this step:

- generator functions that return code strings

Owner:

- Anas + Alon

Step 10 — Implement the Execution module

This runs the generated code.

What to do:

- execute generated SQL on SQLite or execute Python safely on prepared data

- capture:

  - success/failure

  - result table/output

  - error message

  - runtime status

Make sure:

- bad code does not crash the whole app

- errors are stored for correction

Output of this step:

- execution wrapper that returns structured results

Owner:

- Anas + Alon

Step 11 — Implement the Validation module

This checks whether the generated code produced the right type of answer.

What to do:
For each question type, define validation rules:

- did the code run successfully?

- did it return the expected columns?

- did it return non-empty output when appropriate?

- is the output format correct?

- does it match the intended question type?

Examples:

- “latest value” question should return one latest record or a clear summary

- “trend” question should return ordered time-based values

- “abnormal results” should include flagged abnormal rows

Output of this step:

- validation function per question type

Owner:

- Anas + Alon

Step 12 — Implement the Correction module

This is your simplified Self-Edit part.

What to do:
If generated code fails or validation fails:

- inspect error type

- apply a correction rule

- regenerate or edit the code

- rerun execution

Examples of correction:

- wrong column name

- wrong filter condition

- wrong join field

- missing ordering by time

- output not matching expected structure

Important:

- keep this rule-based at first

- do not overbuild a full autonomous code editor in the first MVP

Output of this step:

- retry/correction loop with a small number of attempts

Owner:

- Anas + Alon

Step 13 — Implement the Result Presentation module

This is what the user finally sees.

What to do:
Display:

- chosen question type

- user parameters

- generated SQL/Python code

- validation status

- whether correction was needed

- final result table/summary

Make it clear and readable.

Optional later:

- show lab names instead of only ITEMID

- add export/download

Output of this step:

- final results UI

Owner:

- Anas + Alon

Step 14 — Build the test cases

Now create formal tests before full integration.

What to do:
For each of the 5 supported question types, prepare:

- one normal case

- one edge case

- one failure case if possible

Examples:

- valid admission with valid lab rows

- admission with no matching lab result

- lab item not found

- abnormal-only filter returns empty

- generated code fails and needs correction

Output of this step:

- test case document

- expected outputs

Owner:

- All 4, with Hala + Dana leading data-case design and Anas + Alon leading execution checks

Step 15 — Integrate the modules end-to-end

Connect everything.

Flow:

- user selects question

- system loads relevant data

- code is generated

- code is executed

- output is validated

- if needed, correction runs

- final result is shown

What to do:

- connect module interfaces

- standardize data structures

- make sure one module’s output fits the next module’s input

Output of this step:

- full MVP working from start to finish

Owner:

- All 4

Step 16 — Evaluate the MVP

Now check if the system actually works as promised.

What to measure:

- number of supported questions answered correctly

- number of cases needing correction

- number of failed cases

- clarity of results shown to user

- whether generated code matches requested question

Output of this step:

- evaluation summary with examples

Owner:

- All 4

Step 17 — Improve and polish

After the MVP works, improve the prototype.

Possible improvements:

- add readable lab names with D_LABITEMS

- improve UI

- improve code templates

- improve correction rules

- add one more supported question type if time allows

Owner:

- Based on remaining workload

Step 18 — Prepare final deliverables

Finish all submission materials.

What to prepare:

- code repository

- architecture diagram

- module explanations

- dataset explanation

- supported question list

- demo scenario

- slides

- report

Owner:

- All 4

Recommended team split

Hala + Dana

- Step 2: supported question types

- Step 3: schema analysis

- Step 4: filtered dataset

- Step 8: data preparation logic

- Step 14: data-oriented test cases

Anas + Alon

- Step 5: architecture

- Step 6: stack choice

- Step 9: code generation

- Step 10: execution

- Step 11: validation

- Step 12: correction

- Step 13: result presentation

All 4 together

- Step 1: scope freeze

- Step 7: review question-selection UI

- Step 15: integration

- Step 16: evaluation

- Step 18: final presentation and delivery

Most important implementation advice

Do this in order:

- fixed question set

- cleaned subset of data

- template-based correct code

- execution

- validation

- correction

- UI polish

** important again !!

What would break the plan

If you try to:

- support free-text unlimited questions

- use many more tables

- build advanced AI agents from scratch

- make the correction fully autonomous

- add too much UI/backend complexity

then the project may become too big.

balnja7